🎙️ Basic Voice-Based PDF Assistant (RAG + Voice)
Clean, correct, working.

No over-engineering.

🎯 Project Scope (Phase 1 – Basic Model)

Features

- Upload PDF

- Ask question via voice

- Answer from document only

- Speak response

That’s it.

🧠 Final Architecture (Basic Version)

User Voice
   ↓
Whisper (Speech → Text)
   ↓
Text Splitter
   ↓
Embeddings (MiniLM)
   ↓
FAISS Vector Store
   ↓
Retriever (Top-k)
   ↓
LLM (Answer Generation)
   ↓
TTS (Speech Output)

📂 Suggested Folder Structure

Keep it clean and modular.

voice_pdf_assistant/
│
├── data/
│   └── sample.pdf
│
├── modules/
│   ├── audio.py          # recording + TTS
│   ├── rag.py            # embedding + retrieval
│   ├── llm.py            # LLM generation
│   └── utils.py
│
├── main.py               # main assistant loop
├── requirements.txt
└── README.md

Keep each responsibility separate.

🗺️ 4-Day Work Plan

🟢 Day 1 – RAG Foundation (Text Only)

Goal: Make text-based PDF QA work.

Tasks

- Load PDF (PyPDFLoader)

- Chunk text

- Generate embeddings (MiniLM)

- Store in FAISS

- Retrieve top-k chunks

- Send to LLM

- Print answer

Deliverable:

python main.py
→ Type question
→ Get grounded answer

No voice yet.

If this works, 50% project done.

🟢 Day 2 – Voice Input

Goal: Replace typed question with speech.

Tasks

- Record audio

- Use Whisper for transcription

- Send transcription to RAG pipeline

- Print answer

Deliverable:

Speak → Answer printed

Now it becomes voice-enabled.

🟢 Day 3 – Text-to-Speech

Goal: Make assistant speak answer.

Tasks

- Integrate Coqui / pyttsx3

- Convert LLM response to speech

- Ensure non-blocking audio

Deliverable:

Speak question
Assistant speaks answer

Now it's fully voice-based.

🟢 Day 4 – Stability & Polishing

Goal: Make it clean and demo-ready.

Tasks

- Add strict RAG prompt

- Add “not found” fallback

- Add basic error handling

- Clean UI messages

- Optimize chunk size

- Save FAISS index locally

Deliverable:
Fully working demo-ready assistant.

🧩 Minimal Module Responsibility Plan

audio.py

Handles:

- record_audio()

- speech_to_text()

- text_to_speech()

rag.py

Handles:

- load_pdf()

- chunk_text()

- create_vectorstore()

- retrieve_context()

llm.py

Handles:

- prompt_template

- generate_answer(context, question)

main.py

Controls:

- assistant loop

- calling modules

- glue logic

⚙️ Model Utilization (Basic Version)

| Component | Model | Role |
| --- | --- | --- |
| Speech Recognition | Whisper | Voice → Text |
| Embedding | all-MiniLM-L6-v2 | Semantic vectors |
| Retrieval | FAISS | Similarity search |
| Reasoning | GPT / LLaMA | Answer generation |
| Speech Output | Coqui / pyttsx3 | Text → Voice |

🛠️ Basic Configuration Choices (Recommended)

Embedding Model

sentence-transformers/all-MiniLM-L6-v2

Lightweight, fast, perfect for laptop.

LLM (Choose One)

Option A (Simpler):

OpenAI GPT-4 / 4.1

Option B (Local):

Ollama → llama3 or mistral

For now: use whatever is stable for you.

📊 Evaluation Plan (Basic)

For Phase 1, just verify:

- Does it answer from document?

- Does it avoid hallucination?

- Does it speak clearly?

- Is latency acceptable?

No advanced metrics yet.

🧠 Key Rule for Basic Phase

DO NOT:

- Add memory

- Add multi-query retrieval

- Add reranking

- Add hybrid search

- Add streaming

- Add wake word

Keep it minimal.

Stability first.

🧭 What Success Looks Like

During demo:

You upload a PDF.

You say:

“Explain section 2.”

Assistant replies verbally:

“According to the document…”

That’s your Phase 1 success.

🚀 After This (Enhancement Phase Preview)

Once stable, we move to:

- Citation-aware answers

- Multi-query retrieval

- Confidence scoring

- Agentic actions

- Hybrid retrieval

- Performance benchmarking

But not now.

🎯 Final Advice

In capstone projects:

Stable simple system > Complex broken system.

Build the clean baseline first.

Limitation of the langchain rag i.e., pdf pages limits

Changing buffer voice output no file saving

Asking only once for whether voice or text

Wake, stop word